Student’s Name: _____________________________________________________________

Project’s Title: _______________________________________________________________

In preparing a project schedule, the student . . .

| Criteria | Yes | No |
| --- | --- | --- |
| Captured tasks identified in the work breakdown structure |  |  |
| Identified precedent and dependent tasks on the schedule |  |  |
| Allocated sufficient time for the work to be done |  |  |
| Created a logical sequence for the work to be completed |  |  |
| Identified any specific dates (e.g., intermediate dates, final completion dates, etc.) that must be met |  |  |
| Developed a scheduling chart (e.g., Gantt chart, PERT chart, CPM chart) that used appropriate symbols and conventions |  |  |
| Identified a justifiable critical path |  |  |